**Stop Doing**

* Putting off integration
* Underestimating how large the workload will be

**Start Doing**

* Prioritise integration more

**Keep Doing**

* Group coding sessions
* Pair programming

**Work Completed**

* “I want to be able to recognize with a decent degree of accuracy where the pieces are”: **Done**
* “I want to edit piece positions the model got wrong”: **Not Started**
* “I want to test the piece recognition model to get good accuracy”: **Done**
* “I want to integrate the model and the app”: **In Progress**
* “I want to be able to play the chess game”: **In Progress**

**Completion Rate (as done/estimated)**

* User Stories: **3/5**
* Working Hours: **100/120**
* Days since start of Sprint: **13 days**
* Average User Stories a Day (Total): **0.2**
* Average Ideal Work Hours a Day (Total): **6 hours**

**Burn-up Chart**

Erased by another group